## Slide 1
Apex Distribution Ltd
Customer Operations — Billing Disputes
Assessment Findings & Proposed Solution
Date: [DATE] Presenter: [NAME], Field Deployment Engineer
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: Thank you for making time for this. Today I'll walk you through what we found across your billing dispute process, what we think is worth building, and — critically — where we need your input before any build begins. This is not a pitch for AI. It's a structured look at where a well-scoped agent would actually save time and close a compliance gap that already exists in your process today, followed by an honest conversation about the decisions you need to make first.

## Slide 2
Agenda
1. The business problem — what triggered this assessment
2. What we found — how the work flows today and where it gets stuck
3. What we recommend — a targeted agent for billing disputes
4. Decisions we need from you — five questions that determine the design
5. Next steps — four actions before build begins
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: We'll move through five sections. The first two are about what we observed. The third is our recommendation. The fourth is where I'll need your answers — not hypotheticals, but specific operational facts that change what we build. The fifth is a concrete action list. I'll leave time for open discussion before next steps.

## Slide 3
Four Work Streams — Why We Focused on Billing Disputes
Work stream | Daily volume | Time per case | Assessment outcome
ETA inquiries | ~400/day | 4 min | Automation candidate — primarily a lookup task; lower complexity
Delivery exceptions | ~180/day | 12 min | Future candidate — Driver App integration unconfirmed
Dispatch adjustments | ~90/day | 18 min | Not yet buildable — dispatch console has no confirmed API
Billing disputes ★ | ~60/day | 28 min | PRIMARY TARGET — highest handle time, compliance gap, confirmed data access
▸ Dispatch adjustments: Citrix-hosted system, no confirmed API — same failure mode as 2024 RPA
▸ ETA inquiries: high volume, low complexity — automation, not an agent (Agentic Value Score 10)
▸ Delivery exceptions: strong future target once Driver App integration is confirmed (score 16, conditional)
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: Before I show you what we found in billing disputes specifically, I want to be transparent about how we chose to focus there. We looked at all four work streams and applied a consistent assessment lens — volume, complexity, system readiness, and compliance risk. Dispatch adjustments score highly on complexity but the dispatch console is a Citrix-hosted Java application with no confirmed API surface, and building a brittle integration there would recreate exactly the failure mode of the 2024 RPA. ETA inquiries are your highest-volume work stream but they're mostly a lookup — that's an automation, not an agent. Billing disputes is where complexity, compliance risk, and confirmed data access converge. That's why it's the recommendation.

## Slide 4
Why We Are Here — The Business Problem
60 billing disputes per day at 28 min each
Highest handle time in Customer Operations — absorbing 1,600+ minutes of skilled agent time daily with no structured support
Credits applied without an audit trail
Live case records show at least one £170 credit applied with no named approver and no audit log entry (Artefact 2, D3)
Competitor benchmark: £1.2M annualised saving
CEO has asked whether Apex can achieve something comparable (scenario_context.md)
Assessment question: Can a targeted agent reduce dispute handling time, close the compliance gap, and give Apex an auditable trace of every credit decision — without repeating the failures of 2024?
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: The 2024 chatbot and the billing RPA are in the room. I want to address them directly: both failed for specific, diagnosable reasons — the chatbot was customer-facing without a clear job to do, and the RPA broke because Aurum's data format changed without warning. What we're recommending today is different in both scope and design, and I'll show you specifically what we've built in to prevent the Aurum schema failure from happening again. But first, let me show you what the process actually looks like today.

## Slide 5
How the Work Actually Flows Today
Customer emails billing@ with disputed charge
↓
Agent opens CRM → manually retrieves Aurum invoice data (avg 9 days to resolution — Artefact 2)
↓
Agent assesses whether the charge is valid — no formal policy to check against
↓
Agent decides credit amount from experience (e.g. £170 on £340 dispute) — Sandra's heuristic, not an approved rule
↓
Agent applies credit via manual override — no audit log entry recorded
↓
Customer receives credit on next statement — case closed informally
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: The flow I've drawn is based on actual case records, not the SOP. The SOP references DispatchHub, which was retired eighteen months ago, and the section covering damaged consignments is blank — marked TBD. So your team is resolving sixty cases a day against no documented policy and using a system that wasn't designed to give them the information they need at the time they need it. The result is what you see in that internal note on the Hayes & Sons case: a credit applied with no record of who approved it.

## Slide 6
Where Time Goes — The Cognitive Hotspots
1. Assembling the evidence (est. 10–12 min per case)
Sandra manually retrieves invoice data, surcharge details, and delivery records from separate systems — Aurum batch exports and the CRM — that do not talk to each other in real time. There is no single view of a dispute. Each case starts from scratch. (D1 — WS4 Zone 1, Z2)
2. Deciding the credit amount (judgment call with no rule)
No written policy exists for how much to credit. The observed practice — roughly 50% of the disputed amount — is Sandra's heuristic, not an approved rule. Different agents would reach different amounts for the same case. (D1 — WS4 Zone 3, MT6; D2 — C-7 Human Only)
3. Writing the credit record (compliance step routinely skipped under pressure)
The audit trail fields exist in the system — named approver, case reference, reason code — but the current process bypasses them. At least one confirmed miss in live records. At machine speed, this gap would become systematic. (D1 — WS4 BP-4; Artefact 2 internal note)
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: The first hotspot is the one an agent fixes most directly and most safely — data assembly is not a judgment call, it's a retrieval task that takes time because the systems aren't integrated. The second hotspot is the one that requires a policy decision from you before we can build anything. The third hotspot is the reason the compliance argument for this agent is as strong as the efficiency argument — we're not just saving time, we're closing a gap that's already creating audit exposure today.

## Slide 7
What Can Be Delegated — and What Cannot
Task | Suitable for agent? | Why
Retrieve invoice, surcharge, and dispute records | Agent ✓ | Structured lookup — no judgment required
Send initial acknowledgement to customer | Agent ✓ | Same message every time; no variation
Classify dispute type (fuel surcharge / redelivery / dim. wt.) | Agent ✓ | Rule-based once dispute arrives in CRM
Verify whether a charge was calculated correctly | Agent ✓ | Arithmetic check against system data
Write the completed credit record once approved | Agent ✓ | Structured field population — deterministic
Decide the credit amount | Human only ✗ | No formal policy exists; judgment required
Confirm & sign every credit record before it is written | Human — system gate ✗ | Named approver required; enforced by design, not policy
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: The right column is not a shortlist of things we couldn't figure out how to automate. It's where the design draws a deliberate line. The credit amount decision needs a written policy before any agent can apply it consistently — and that policy doesn't exist yet, which is one of the decisions I'll come back to. The approval gate is different: that's a system constraint we're building in as a hard rule. The agent physically cannot write a credit record until a named human has authenticated and confirmed it in the workflow.

## Slide 8
The Opportunity — Where Volume Meets Complexity
← Low volume High volume →
High complexity
Low complexity
WS4 Billing Disputes ★ PRIMARY TARGET
WS1 Delivery Exceptions
WS3 Dispatch Adjustments*
WS2 ETA Inquiries
WS4 Billing Disputes
Agentic Value Score
20 / 25 — strongest in portfolio
Annual baseline cost
~£245k / year at current handle time
Projected agent cost
~£70k / year (incl. human review time)
Directional saving
~£175k / year
Build cost estimate
~£100k
Payback period
~7 months
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: The chart shows why billing disputes is the right first target. It has the highest combination of case complexity and daily volume — not so high in volume that it's already been automated, but high enough in complexity that it genuinely needs an agent rather than a simple automation script. ETA inquiries are high volume but low complexity — closer to a lookup than an agent. Dispatch adjustments score similarly to billing disputes, but the dispatch console runs on Citrix and doesn't have a confirmed API surface, so building there would risk recreating exactly the brittle integration that broke in 2024.

## Slide 9
The Proposed Agent — What It Does
1
Receives & assembles evidence
Retrieves invoice data, surcharge records, delivery outcome, and customer account history — what Sandra currently spends 10–12 minutes retrieving manually. (D4 T-001 – T-004)
2
Assesses charge validity
Rule-based checks for fuel surcharges, dimensional weight, and redelivery fees. Routes clear-cut cases with a structured verdict; routes ambiguous cases to a human reviewer with all evidence assembled and a confidence score. (D4 T-007)
3
Enforces a complete audit trail on every credit record
Named approver, CRM case reference, approved reason code — every field the current process routinely leaves blank. (D4 T-011, FM-3)
4
Flags repeat dispute patterns automatically
A customer with multiple open disputes of the same type triggers senior review rather than being handled as three separate cases — the Hayes & Sons situation would have been surfaced on day one. (D4 T-008, ET-005)
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: What this agent replaces is the data assembly and the audit trail enforcement — the parts of Sandra's job that take the most time but require the least judgment. What it does not replace is the part that actually requires Sandra: deciding whether a credit is warranted, how much, and — in the cases that don't fit the standard types — making a call. The target outcome is that Sandra spends 8 minutes reviewing a pre-assembled case and confirming an amount, rather than 28 minutes rebuilding the picture from scratch and then writing it up informally.

## Slide 10
Where the Agent Stops — The Autonomy Boundary
Tier | What happens | Examples
Agent decides alone | Data retrieval, dispute classification, charge calculation check, stale-data flag, customer acknowledgement, audit record write after approval is confirmed | Retrieve invoice; classify as fuel surcharge dispute; verify surcharge arithmetic; notify customer once credit is written
Agent prepares — named human must approve | Every credit record: agent prepares complete record with all required fields; system holds it in pending state until named approver authenticates and confirms via authenticated action; credits above COO-set threshold require senior approver | Sandra reviews case summary, confirms credit amount, her identity is recorded — then and only then does the system write the record
Human only | Credit amount decision (no written policy exists yet); disputes outside the three standard types; legal or ombudsman referrals; accounts under a payment plan or in collections | Sandra decides the credit amount; agent prepares the paperwork around that decision
⚑ The named-approver gate is enforced by the system — not by procedure. The agent has no write access to the approver field. A daily audit scan detects any bypass within 24 hours. (D4 §5, FM-5)
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: I want to spend a moment on the middle row, because it's the most important one. The reason Sandra's £170 credit appeared in the Artefact 2 case with no audit log entry is that the current process relies on people following a procedure under time pressure. That's a procedure-dependent control — and we've already seen it fail. What we're building is a system-dependent control: the credit record cannot be written until a human has authenticated. That's not a rule we're asking your team to follow. It's a technical constraint.

## Slide 11
Integration Readiness
Integration | Status | What it means
CRM (Salesforce) — case queue, customer data, delivery records, outbound messaging | AMBER | REST APIs confirmed available. Whether inbound disputes auto-create CRM cases vs. Sandra creating them manually is not yet confirmed — if manual, the agent's intake trigger depends on Sandra taking the first step
Aurum Billing — credit record write path | RED — BLOCKING | No programmatic write path to the credit ledger confirmed. If none exists, the agent can prepare credit records but cannot submit them, and the 48-hour manual ticket process remains. Single largest risk to the build timeline. (D5 G-1)
Credit policy | RED — BLOCKING | No formal written credit policy exists. The agent cannot recommend credit amounts without explicit approved rules. This is a policy design task — not a technical one — but it must be completed before deployment with full capability. (D5 G-2)
Confirmation needed before build can start: "Does Aurum Billing expose any write interface — even a controlled database path or structured import file — that does not require submitting a manual support ticket?"
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: The amber and two reds are not reasons not to build. They're the specific things that need to be resolved before we can commit to a timeline. The Salesforce amber is likely a configuration question — your IT team or Salesforce admin should be able to answer it in a day. The two reds are genuinely blocking: we cannot build the credit recommendation or credit write capability until they're resolved. The good news is that neither requires a new system to be built. One is a policy design decision — who owns it, and what are the rules. The other is a question for your Aurum vendor that we'd like to ask together.

## Slide 12
What We Need From You — Five Questions That Determine the Design
1. Credit policy
Does a written credit policy exist anywhere — even a draft or email thread — that documents the rules for when to credit and how much? If yes: it becomes the agent's rulebook. If no: someone must write it before build begins.
2. Sandra's credit-apply steps
When Sandra applies a credit today, what exactly does she do, step by step — which system, what does she type or click? This single answer tells us whether a programmatic credit write path exists.
3. Approval authority
Who at Apex is authorised to approve a credit — and is there a threshold above which a manager must sign off? We need this number to configure the approval routing.
4. 2024 failure — what would convince you this time is different?
The 2024 RPA broke when Aurum's data format changed without notice. This agent reads from the same Aurum exports. What would you need to see in the first 30 days? Your answer determines whether we lead deployment with the compliance feature or handle-time reduction.
5. Sandra's redeployed capacity
If this agent reduces Sandra's time on billing disputes from 28 min to ~8 min per case, what does she do with the rest of her day — is there already a plan for that capacity? An agent that creates capacity without a redeployment plan generates internal resistance.
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: I want to be clear about why these are the five questions and not others. We're not asking about your systems — we have the Aurum exports and the CRM data. We're not asking about volumes — they're in the scenario. These five are the ones where the answer materially changes what we build. The credit policy question is the most important: if the answer is that no policy exists and you're not sure who would own writing one, that changes the build timeline more than any technical question. I'd like to spend most of our discussion time on questions two and one.

## Slide 13
Discussion
1. The compliance gap is already there.
Credits are being applied today without an audit trail — the agent closes this gap technically, but it will make that gap visible in a way it hasn't been before. Sandra's process will change. How does the team hear that?
2. The Aurum write path has three realistic options.
Automated email-ticket submission · Agent-assisted manual submit · Direct database write with Aurum vendor support. Each has a different risk and cost profile. Which fits your risk appetite for the first six months?
3. The credit policy is a business decision, not a technical one.
The agent needs explicit written rules before it can recommend credit amounts. We can help frame what that document needs to contain — but approval and ownership sit with you and finance. Is this a pre-build sprint, or does a version already exist?
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: These three prompts are the places where the assessment surfaces tensions that can't be resolved with better data — they need a decision from this room. The first one is about change management: I'd rather have that conversation now than discover it during rollout. The second is a genuine fork in the build design with real cost and timeline differences. The third is the most important: if there is a version of a credit policy somewhere — a finance memo, a management email, even a whiteboard photo — that's a very different starting point than writing from scratch.

## Slide 14
Next Steps
Action | Owner | Dependency | Target date
Ask Apex IT and the Aurum vendor: does Aurum expose any write interface for credit records that does not require the manual support ticket? | Apex IT lead + FDE team | Discovery call scheduled | [DATE + 2 weeks]
Confirm Salesforce configuration: is an Approval Process or Flow available to enforce the system-level approval gate? | Apex Salesforce admin | Admin access | [DATE + 2 weeks]
Commission formal credit policy document: explicit rules per dispute type, approved credit amounts, and named approval threshold | COO + finance lead | COO decision to proceed | [DATE + 4 weeks]
Identify 150 historical billing dispute cases from CRM archive for confidence calibration; confirm two senior billing agents available to label them independently | Operations lead | Credit policy draft complete | [DATE + 5 weeks]
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: The first two actions are discovery — they can happen in parallel and in under two weeks if the right people are in the room. The third is the most consequential: it's not a task we can do for you, but we can provide the template and the framing. The fourth is the pre-deployment safety requirement — we will not deploy an agent that makes autonomous validity assessments until we've validated its confidence scores against 150 real cases labelled by your own senior agents. That's the answer to the question about what's different this time.

## Slide 15
The Recommendation
Apex's billing dispute process is the strongest candidate for an AI agent in Customer Operations — a projected £175k annual saving with a 7-month payback — but two decisions must be made before build begins: what the credit policy says, and whether Aurum can accept a programmatic credit write.
Contact: [NAME] | [EMAIL]
Next meeting: [DATE]
Apex Distribution Ltd | Billing Disputes — Assessment & Proposed Solution | Confidential
Notes: Close by returning to the question the assessment set out to answer: can a targeted agent reduce dispute handling time, close the compliance gap, and give Apex an auditable trace of every credit decision without repeating the failures of 2024? The answer is yes — but only if the two blocking gaps are resolved first. Those are your decisions, and I'd like to leave this room with clarity on who owns each one and what the timeline is.